Group 3200_21

Minutes of Meeting 7

9/09/2026

Present: Christo, Dylan, Lithasa, Murphy

Apologies: Terry (late)

Absentees: Dhava

Meeting Start: 11am

Meeting End: 11:45pm

| Time: | Item # | Topic: | Details: | Action: |
| --- | --- | --- | --- | --- |
| 1100 | 1 | Meeting Start |  |  |
| 1105 | 2 | Client | Recorded questions: - Check for required documents - Are we implementing mocap body suit for GMR - Do we have time for the body suit - Check if we should use CycloneDDS - Double check method of installment (pip or git clone install) - Should we install and test everything on Christos ubuntu laptop, or add extra things to be able to run on vm |  |
| 1120 | 3 | Sub-teams | Set roles: - Christo -> testing/documentation - Dylan -> project manager/testing - Lithasa -> Developer (to be project manager next sprint) - Terry -> Developer - Murphy -> Developer - Dhava -> Developer | All team members to install cyclone dds and unitree_mujoco All developers to comment code Lithasa to create version for pip install mujoco Finalise product by 7th October |
| 1135 | 4 | Mentor/auditor | Recorded questions: - Auditor: Check grade for sprint 1 | Contact mentor via teams if any new questions arise |
| 1140 | 5 | Sprint 2 | Allocated roles: - Dylan -> Record minutes - Christo -> Retrospective - Lithasa and Murphy -> Story - Terry and Dhava -> Client documents | Christo to send Dylan Retrospective |
| 1155 | 6 | Meeting End |  |  |