Group 3200_21

Minutes of Meeting 8

16/09/2026

Present: Christo, Dylan, Lithasa, Murphy, Dhava

Apologies: Terry (late)

Absentees:

Meeting Start: 11:10 am

Meeting End: 11:45pm

| Time: | Item # | Topic: | Details: | Action: |
| --- | --- | --- | --- | --- |
| 1105 | 1 | Meeting Start |  |  |
| 1110 | 2 | Client | Client Demo Plan: - Demo gesture id - Demo person id - Questions - Mujoco only receives low level command, should we save testing high level commands for the robot? - What should the person_id mujoco robot do with the information - Check if its good enough to click on the person to select as leader, or if we need a different way to identify the leader |  |
| 1120 | 3 | Sub-teams | Remind roles: - Christo -> testing/documentation - Dylan -> project manager/testing - Lithasa -> Developer (to be project manager next sprint) - Terry -> Developer - Murphy -> Developer - Dhava -> Developer | Dhava to make sure person_id code runs on ubuntu and linked to mujoco Christo to merge all related gesture id branches into one. |
| 1130 | 4 | auditor | Confirmed meeting on the 23rd September, 12pm. |  |
| 1135 | 5 | Mentor | Record tasks and to do lists as issues on github, to let mentor stay up to date on what we are currently working on. | Lithasa to create agenda for the mentor meeting. |
| 1140 | 6 | Sprint 2 | Allocated roles: - Dylan -> Record minutes - Christo -> Retrospective - Lithas and Murphy -> Story - Terry and Dhava -> Client documents To ask client: - Confirm user stories, ask if we need to add anymore - Check what documents client requires. | Christo to send Dylan Retrospective Lithasa and Murphy to finish story by 9pm today. Everyone to message on whatsapp when their respective roles have been finished. |
| 1145 | 7 | Meeting End |  |  |