Group 3200_21

Minutes of Meeting 9

23/09/2026

Present: Christo, Dylan, Lithasa, Murphy, Dhava

Apologies:

Absentees: Terry

Meeting Start: 11:10 am

Meeting End: 12:00pm

| Time: | Item # | Topic: | Details: | Action: |
| --- | --- | --- | --- | --- |
| 1105 | 1 | Meeting Start |  |  |
| 1110 | 2 | Sub-teams | Person Identification - Have a prototype with Pinocchio implemented (not fully working yet) - Robot moves but won’t stand up Gesture recognition - Christo demonstrated progress on gesture recognition subteam - Robot balances itself on Mujoco simulation - Gestures have not implemented to move it yet Sprint 3 role agreement signed by everyone |  |
| 1115 | 3 | Client | Demo - Person ID - Gesture recognition Just show progress before the final meeting on week 12 (client on leave weeks 10 and 11) |  |
| 1120 | 4 | Auditor | Confirmed for Friday 25th at 11am online Questions - Ask about meeting minutes being deleted accidentally - Are we getting marked for GitHub commit messages - Ask about some members not being shown as contributors on github - How commits are looked at and counted |  |
| 1125 | 5 | Mentor | Confirmed for Friday 25th at 9am online Questions - Should we merge all branches together - Person ID is doing top half of the robot, and we need the walking policy to keep it standing – will it be an issue (will it crash because we haven’t looked into bottom half yet) | Lithasa to make agenda for mentor meeting |
| 1130 | 6 | To-Do | Some issues already recorded on Github Went over sprint 3 deliverables Include - Dependencies - Issues they can run into - Commit logs - Final code User guide - What hand gestures are registered - Start-up sequence - How to switch between gestures and mimicking | Dhava to look into rl-lab (everyone) - Clean up documentation to what everyone is actually using - Record merging in issues - Clean up the repository |
| 1200 | 7 | Meeting End | Next meeting 30/09/2026 |  |