Group 3200_21

Minutes of Meeting 9

23/09/2026

Present: Christo, Dylan, Lithasa, Dhava, Murphy, Terry

Apologies:

Absentees:

Meeting Start: 1.00pm

Meeting End: 1.20pm

| Time: | Item # | Topic: | Details: | Action: |
| --- | --- | --- | --- | --- |
| 13:00 | 1 | Demo | Christo demonstrated progress on gesture recognition implementation using rl-lab Demonstrated person id - robot moves but won’t stand up |  |
| 13:10 | 2 | Feedback | Gesture recognition - Good enough to submit but just make the demo look better - Record demo video - Using hand gesture vs using a button/ joystick for commands Person identification: - It should be 7-dimension output by the algorithm, currently it does only 1 (sometimes 3, it’s inconsistent) - Try to fix it in 2 weeks for everyone to pass - Only mimic upper body, just two arms (waist and lower body not to be considered) - Send Oliver a video when completed Just stick to simulation only, instead of testing on the real robot Is the walking policy going to destroy the lower body policy? - One policy control upper body - One controls the lower body - It won’t outpower each other | Dylan, Dhava to complete the mimicking implementation, including converting the upper body movements to 7 joint dimensions per arm (within the next 2 weeks) Terry, Murphy to complete any remaining gesture recognition development Christo to record demo video |
| 13:20 | 3 | Next meeting | Week 12 |  |
| 13:20 | 4 | Meeting end |  |  |