Group 3200_21

Minutes of Meeting 8

16/09/2026

Present: Christo, Dylan, Lithasa, Dhava, Murphy, Terry

Apologies:

Absentees:

Meeting Start: 1.00pm

Meeting End: 1:30pm

| Time: | Item # | Topic: | Details: | Action: |
| --- | --- | --- | --- | --- |
| 13:00 | 1 | Demo | Demonstrated gesture recognition prototype Demonstrated person identification |  |
| 13:00 | 2 | Feedback | Gesture recognition: - Camera to recognize the gestures and translate into the three vx, vy, vr. (x, y, rotation) - Instead of joystick, hands used to control robot - Use AI to research how to control the simulation from the group (no elastic band) and to control the directions of movement of the simulation with hands Person identification: - Have to retarget to the real robot / simulation, and have the robot to mimic the movement (look into Pinocchio) - Up to us how we want the robot to recognize the leader (possibilities: click on, hand gesture, …) Need a switch to change between the two projects - Can be whatever we want - Best demo is to the real robot - Minimum is on the simulation robot. It is hard to get consistent access to the robot. | Client on leave Weeks 10, and 11, so optimally finish by Week 9. |
| 13:25 | 5 | Next meeting | Week 9, Wednesday, last meeting before week 12. | Video for proof of the project working |
| 14:00 | 6 | Meeting end |  |  |

Retrospective:

| ID | Story: | Retrospective: |
| --- | --- | --- |
| 1 | Personal Identification |  |
| 1.1 | As a user, I want the system to detect people in its environment so that the robot knows when someone is present. | COMPLETED Person detection is implemented using MediaPipe Pose Landmarker. |
| 1.2 | As a user, I want the system to be able to identify one specific person from a group so that the robot can recognise who it should interact with. | COMPLETED Multiple people can be detected and a specific person can be manually selected as the leader by clicking their bounding box. |
| 1.3 | As a developer, I want detected people to be shown with bounding boxes so that I can check whether the system is detecting people correctly. | COMPLETED Bounding boxes and pose skeletons are drawn around detected people in the live preview |
| 1.4 | As a developer, I want the system to extract body landmark coordinates from detected people so that their movements can be represented accurately. | COMPLETED The system extracts the selected leader’s MediaPipe pose world landmarks in 3D and can export them per frame with frame ID, timestamp, leader ID and bounding box. |
| 1.5 | As a user, I want the system to identify the target person using a unique visual identifier so that the robot can recognise them from other people nearby. | COMPLETED/MODIFIED The system detects different people’s postures The system has been designed to lock onto a single person. That person’s postures and gestures will be noted. |
| 1.6 | As a user, I want the system to identify people from a live camera feed so that people can be detected as they appear in the robot's environment. | COMPLETED The person-identification system operates on a live webcam feed as well as prerecorded video |
| 2 | Gesture Recognition |  |
| 2.1 | As a user, I want the system to detect my hand gestures so that the robot can respond to my movements. | COMPLETED Implemented using MediaPipe's hand landmark model. Gestures are recorded by taking 20 samples of each gesture from a live camera feed. The landmark model assigns 21 points to the hand and records the 3D location of each point; these are flattened into a single 63-item array and stored. |
| 2.2 | As a user, I want the system to recognise at least seven predefined gestures so that I can give the robot a variety of instructions using gestures. | COMPLETED 8 gestures implemented: move left, move right, turn left, turn right, move backward (left hand), move backward (right hand), move forward (left hand), move forward (right hand). The recognition threshold was tuned during the sprint: started at 0.3 (too tight), loosened to 0.9 (still temperamental), and settled at 1.5 — a sweet spot that avoids confusing different gestures while still reliably recognising the correct one. |
| 2.3 | As a developer, I want recognised gestures to be displayed with their frame number so that I can check whether gestures are being recognised correctly. | COMPLETED Output goes to the terminal. On every gesture change, the program prints the recognised gesture, the calculated best distance (used to determine whether it falls under the threshold), and the number of milliseconds elapsed since the program started. |
| 2.4 | As a user, I want the system to distinguish between normal hand movements and intended gestures so that the robot only responds to actual commands. | COMPLETED A threshold (default 1.5) determines similarity to stored gesture data. A detected hand pose produces a vector; if its distance to a stored gesture falls below the threshold, that gesture is returned — otherwise the program returns "no match". Additionally chosen hand gestures are different enough so that 2 hand gestures may not accidentally be registered as each other due to similar vectors. |
| 3 | Motion Mirroring |  |
| 3.1 | As a developer, I want the system to receive live human motion data so that the user's movements can be processed as they occur. | IN PROGRESS People’s posture information gets output/registered. |
| 3.2 | As a developer, I want the detected human joint coordinates to be mapped to the robot's coordinate system so that the human pose can be adapted to the robot's body. | NOT STARTED Next task. Posture needs to be mapped onto the robot. |
| 3.3 | As a developer, I want the mapped motion data to be converted into robot joint angles so that the robot can perform the detected human movements. | IN PROGRESS Next task. Posture needs to be mapped onto the robot. |
| 4 | Person Following |  |
| 4.1 | As a user, I want the robot to follow the identified target person so that it can move with them as they move through the environment. | NOT STARTED Less important, to be implemented later and/or discarded. This functionality is already covered in other aspects of the project |
| 4.2 | As a user, I want the robot to maintain a constant distance from its target person so that it does not move too close or too far away while following. | NOT STARTED Less important, to be implemented later and/or discarded. This functionality is already covered in other aspects of the project |