Group 3200_21

Minutes of Auditor Meeting 2

25/09/2026

Present: Christo, Lithasa, Dylan, Dhava, Murphy, Terry

Apologies:

Absentees:

Meeting Start: 11:00am

Meeting End: 11:40am

| Time: | Item # | Topic: | Details: | Action: |
| --- | --- | --- | --- | --- |
| 11:00 | 1 | Project scope | - Discussed difficulties applying Agile due to dependencies between different parts of the project - Auditor advised that Agile may not suit every aspect of the project and to apply it flexibly where appropriate - Discussed changes to project scope and acceptance tests as requirements have developed - Client was satisfied with current progress before going on leave |  |
| 11:10 | 2 | GitHub and individual contributions | - Asked how GitHub contributions are considered when assessing individual work - Auditor clarified that assessment is not based solely on GitHub commits and that other contributions, including documentation etc. are also important - Missing members from GitHub’s contributor list should not be an issue |  |
| 11:10 | 3 | Minutes | Meeting minutes can be summarised by a team member where necessary (such as when accidentally deleted) |  |
| 11:15 | 4 | Documentation and shared folder | Follow the final documentation requirements provided by the unit coordinator - No additional requirements were given by the auditor | Weekly project documentation should be uploaded to the auditor’s shared OneDrive folder |
| 11:20 | 5 | Sprint 3 progress | - Sprint 3 roles have been divided between testing and development - GitHub issues are being used to track remaining tasks |  |
| 11:25 | 6 | Integration and testing | - Discussed remaining integration work between the project components. - Discussed possible conflicts between gesture control and body mimicking during integration - Christo and Dylan will handle testing - Reviewed the remaining work for person identification |  |
| 11:40 | 7 | Meeting end |  |  |